**WEEKLY STATUS REPORT FOR THE WEEK ENDING ON  
*Jeremy Scott, Chad Reynolds, Darcie Odom***

March 27, 2015

***ACTIVITIES:***Continued to develop code to implement the required functionality for the application. Meeting on March 22 to discuss goals for our midterm presentation and dividing up work for preparing slides and speaking parts.

***ACCOMPLISHMENTS:***

-Added screens and logic for adding and editing classes within the application

-Tested server-side email code for generating emails upon account creation and password resetting

***ISSUES/PROBLEMS:***

Improper attire during presentation, some bugs with the data stored for classes that needed correction before that functionality worked correctly.

***PLANS:***

Finish the list of tasks for version 1.0 of the application:

-Implement messaging (screens for viewing and composing messages, test server scripts to store and load messages)

-Implement matchmaking (improve screen for viewing matches and create algorithm for generating matches from the database)